BloomLife Sprint Planning 01 Report

Sprint: Sprint 1
Sprint Duration: 2 weeks (Feb 12 – Feb 26)

Team Capacity:

Team members: 3
Hours per member per week: 20
Total sprint capacity: 120 hours
Planned sprint work: 115h

Selected Sprint Stories and Estimated Hours:

US-001 Occasion selection: 15h
US-002 Filter by style or mood: 12h
US-006 Pricing breakdown display: 10h
US-007 Availability and delivery dates: 12h
US-011 Greeting card message: 8h
US-012 Optional gifts: 10h
US-016 Manage cart: 18h
US-017 Enter delivery details: 10h
US-021 Track order status: 12h
US-022 Order notifications: 8h